WEEKLY PROGRESS REPORT

AI Document Extraction & ArXiv Agent Project

Week: March 09 – 13, 2026

| Reported | Safiullah Omar |
| --- | --- |
| Project | Physics LLM |

# 1. Weekly Summary

Focused on laying the foundation for the document extraction system — designed the initial agent workflow, built the ArXiv agent prototype, and aligned on requirements with Vinh .

# 2. Tasks Completed

Architectural Workflow Design

- Designed the initial architectural workflow for document extraction using a basic agent flow

- Adopted a modular fan-out/fan-in pattern: Query Parser → ArXiv Search → parallel sub-agents → Response Aggregator

- Researched state-of-the-art approaches (Microsoft DocLens, LayoutLM family) to inform design decisions

ArXiv Repositories Agent

- Designed the ArXiv agent that reads user queries and returns answers based on metadata from ArXiv API

- Agent translates natural language queries into structured ArXiv search parameters (title, author, abstract, category, date)

- Responses include paper titles, authors, abstracts, publication dates, and direct ArXiv links

Initial Code Development

- Developed the initial codebase for the ArXiv agent with modular project structure

- Implemented core query parsing logic and ArXiv API integration layer

- Built metadata extraction and response formatting modules

- Used async request handling, JSON schema for inter-agent data exchange, and error handling for API rate limits

# 3. Meetings

| Meeting Log |  |
| --- | --- |
| Mon, Mar 09 | Meeting with Vinh — Discussed the initial workflow design, agreed on the agent-based pipeline approach, and identified ArXiv agent as the first proof-of-concept deliverable. |
| Mid-week | Follow-up with Vinh — Reviewed smaller sub-agents within the ArXiv pipeline, clarified initial requirements (query scope, metadata fields, output format), and discussed edge cases. |

# 4. Agent Workflow Diagram

Figure 1: Agent-Based Document Extraction Workflow

| Key Components |  |
| --- | --- |
| Query Parser Agent | Interprets user query, extracts keywords/filters, creates structured API parameters |
| ArXiv Search Agent | Executes search against ArXiv API, retrieves candidate papers and raw metadata |
| Metadata Extractor | Extracts and normalizes bibliographic metadata (authors, title, abstract, dates, DOI) |
| PDF Parser Agent | Downloads and parses PDF content — text, tables, figures, equations |
| Relevance Scorer | Ranks results by semantic relevance to the original query |
| Response Aggregator | Combines, de-duplicates, and formats the final structured output |

# 5. Status Overview

| Progress |  |  |
| --- | --- | --- |
| Task | Status | Notes |
| Architectural Workflow Design | ✅ Done | Initial version |
| ArXiv Agent Design | ✅ Done | Design finalized |
| ArXiv Agent – Initial Code | ✅ Done | First iteration |
| Meetings with Vinh | ✅ Done | 2 sessions completed |
| PDF Parser Agent | 🟡 Next | Planned next week |

# 6. Plan for Next Week

- Extend ArXiv agent with advanced query support (multi-field search, date filtering, category filters)

- Begin PDF Parser Agent implementation for full-text content extraction

- Refine Metadata Extractor for edge cases identified in discussions

- Start Relevance Scorer module development

- Demo review meeting with Vinh

# 7. Challenges

- ArXiv API rate limiting and inconsistent metadata formatting — addressed in error-handling layer

- Balancing agent granularity vs. system complexity — current design is a pragmatic middle ground